Risk & Mitigation Analysis

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Data loss (backups fail) | Medium | High | Implement nightly backups, monitor backup jobs, test restores regularly. |
| Unauthorized access / data breach | Medium | High | RBAC, strong password policies, TLS, audit logs, limit sensitive info access. |
| Teacher resistance to new system (low adoption) | High | Medium | Provide simple UI, short training sessions, quick-start guide and support. |
| Payment/Invoice errors | Medium | High | Use unique invoice numbers, validation checks, require confirmation for payment entries, audit trail. |
| Timetable conflict errors | Medium | Medium | Conflict detection logic in timetable module and teacher/class validation. |
| Performance issues under load | Low→Medium | Medium | Optimize queries, use indexes, caching for frequent read-only queries, add read replicas. |
| Notifications failing (SMS/Email) | Medium | Low | Retry logic, queue system for delivery, alternative channels (in-app push). |